STEERING COMMITTEE MEETING #9 MINUTES

North Fork Payette River Watershed Coalition – A VSWCD Initiative

USBR WaterSMART Cooperative Watershed Management Grant

“To mobilize a diverse group of North Fork Payette River Watershed stakeholders to identify watershed challenges, develop Watershed Restoration Plan and identify funding sources for plan implementation.”

Date/Time: January 19, 2024| 10 a.m. – 12 p.m.	 Location: VSWCD Office & Zoom
Purpose: Debrief Jan 17 NFPRWC Cascade Kickoff, plan for Jan 24 McCall Kickoff, plan Feb 15 NFPRWC workshop

Steering Committee:

-Art Troutner – VSWCD Board Chairman

-John Lillehaug – VSWCD Board Treasurer

-Bill Leaf – VSWCD Board Supervisor

-Colt Brown – VSWCD Board Supervisor

-Judy Anderson – VSWCD Board Supervisor

-Lenard Long – VSWCD Associate Supervisor

-Durena Fall - FPAC-NRCS, ID VSWCD District Manager

-Maureen Pepper - FPAC-NRCS, ID

-Danielle Terhaar – ID DEQ

-David Nichols – SISU. Facilitator for the Boise Forest Coalition

-Kara Utter -- Dynamic Visions GIS

-Ken Roberts – Valley County Planning and Zoning Commision, Ag producer

-Maureen Pepper - FPAC-NRCS, ID

McKenzie Kraemer -- Micael McKenzie Inc Creative

-Melissa D Jayo – USBR

-Thomas Tidwell - BPLWQC

-Dave Bingaman – Valley Recreation Planner

-Judy Nissula – Mayor of Cascade

-Daina Aguas – NFPRWC Admin

-Julie Manning - Sawtooth Law Group, LLC, j4manning@yahoo.com

Agenda:

- Discussion Items

  - Debrief Jan 17 Kickoff (Cascade)

- Only 21 people including the SC showed up, possibly due to the snowstorm.

- Suggestions for Jan 24 kickoff (McCall)

    - Durena Farr suggested that we don’t give presentations on the Coalition. Instead go straight to roundtable discussions and interactive maps after food and mingling.

    - Roundtables should focus on sharing concerns from public

    - The leader of the roundtables should recap important points from Lenard’s introductory presentation and must have a laptop to input areas of concern

    - The Glass House is a smaller venue; the group can probably fit four or five separate groups

    - Group conversation leaders: Durena Farr, Kara Utter, Art Troutner and Judy Anderson, Lenard Long, Thomas Tidwell

    - Lenard will download and send out his introductory presentation to share with SC. SC should use this presentation to prepare for explaining the Coalition purpose to their group.

    - Lenard recapped a point from the county sheriff: people are not often flexible with their opinions

    - Durena: SC needs to capture the highlighted points of watershed concern and bring them into the conversations at McCall meeting

    - Kara showed public input results table for the interactive map: ​​https://survey123.arcgis.com/share/69984496d8914d8aa43c3be365dddad5/result

      - This data can be used to create a word cloud of top concerns for the Coalition: https://online.une.edu/blog/why-use-word-clouds/ (link to work cloud info)

    - Thomas Tidwell: we need to use positive language to talk about areas of concern to mitigate escalation and conflict from public opinion

      - this can be a featured intro point for the mccall kickoff and later workshops

    - Negative facebook comments have started and should be addressed

    - Judy Anderson: there are lots of sensitive areas when speaking on watershed use concerns (a more workable solution needs to be the goal instead of a win-win idea)

    - Lenard Long: we should place areas of concern dots without judgment

    - Melissa Jayo: “rinse and repeat” when dealing with public controversy. You may have to use different messaging to get a good reaction.

    - David Nichols: dissect strong opinions by acknowledging the strong opinion and asking to understand it by asking about underlying interests and goals

      - this helps people with different positions find common interests, concerns and values to work towards better solutions later on

      - Dani Terhaar: ​non violent communication strategies, verbal judo on critical conversations (PDF on these resources in shared SC google folder)

    - Outline for new table based discussions: (Daina will create a worksheet for group leaders)

      - Introductions

      - What we’ll do today

      - Why did you come today?

      - What you can do to help

        - Show up to Feb 15 workshop

        - Join a work group

      - Have a hook to get participants to Feb 15 workshop

  - Plan Feb 15 NFPRWC Workshop

      - location - Cascade American Legion Hall or Donnelly Church pending

      - University of Idaho Ph. D. Professor of Planning and Natural Resources Jaap Vos presentation - what content/main points?

      - Save Jaap Vos for later meetings

      - Hybrid format may be too challenging because it slows everything down.

      - Lenard comment: Hybrid was part of the USBR proposal which is why the NFPRWC purchased an owl

      - Judy Andersoon: Donnelly Church is an option for the Feb 15 venue

      - What is a work group?

- stakeholders with similar concerns and stakes in watershed health that work to find solutions

- the agenda may need to have a desired outcome that “breakout groups” work on. “Breakout groups” is the favored label of the SC.

- the public needs a two hour meeting, 4-6PM so that more people can attend

- the SC needs to assign presenters for each section on the agenda

- backup plan: reschedule for a later date if the weather goes bad (put this notice on registering link)

  - Review steering committee assignment spreadsheet

- All SC members should check sheet for updates/responsibilities/changes

- edit as needed - ALL

- Unfinished Business

  - Stakeholder outreach groups, now “breakout groups” - SC continue to fill out spreadsheet with agencies to contact

  - Reach out to ski resorts, update on contact status for tamarack and brundage mountains

  - Missing stakeholder groups?

  - Dial in on the Feb 15 workshop agenda during next SC meeting and decide what should be happening next with future public meetings

  - UPCOMING BOISE WATER QUALITY WORKSHOP: https://www.deq.idaho.gov/events/annual-idaho-water-quality-workshop/

- New Business

- Upcoming SC meeting dates:

  - Friday Jan 26 10AM-12PM

  - Monday Feb 2 or 5 (poll to come)